\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

**Tender Juicy**

(Home of second chances)

Bartolome, Joseph

Bernardo, Landley

Bucaoto, Aivan

Cobangbang, Rouneil

Daoayen, Dave

Dolipas, Derrick

Fajardo, Eric

Macam Jerson

Malapit, Vladimir

Mamenta, Cristopher

Quinto, Clyde

Samson, Francis

9396B

Web System and Technology Lab

1:00-2:30 WS

Ma. Concepcion Clemente

Table of Contents

[Platforms 3](#_Toc449474616)

[Members Role/s 4](#_Toc449474617)

[Teams 4](#_Toc449474618)

[Project Plan 5](#_Toc449474619)

[Mockups 10](#_Toc449474620)

[Admin Main Panel 10](#_Toc449474621)

[Admin View Delete and Add Products 11](#_Toc449474622)

[Admin View Users and Members 12](#_Toc449474623)

[Users Login Page 13](#_Toc449474624)

[Users Main Page 14](#_Toc449474625)

[Users (Receiver Page) 15](#_Toc449474626)

[Users (Giver Page) 16](#_Toc449474627)

[Users Registration Page 17](#_Toc449474628)

# 

# Platforms

1st component -- Login/Validation module

For the login and validation module the group decided to use the Java.

2nd component – Giver module

For the giver or disposer module the group decided to use the PHP.

3rd component – Receiver module

For the receiver or acquirer module the group decided to use the Node.js.

# Members Role/s

|  |  |  |  |
| --- | --- | --- | --- |
| **Content/Database**  **Administrator** | **CSS**  **Designers** | **Client Side Programmer** | **Server Side Programmer** |
| Cobangbang, Rouneil | Daoayen, Dave | Bernardo, Landley | Dolipas, Derrick |
| Fajardo, Eric | Malapit, Vladimir | Bucaoto, Aivan | Mamenta, Cristopher |
| Bartolome, Joseph |  | Macam, Jerson | Quinto, Clyde |
|  |  | Samson, Francis | Samson, Francis |

## Teams

**Team Alfa (1st component -Login/Validation module)**

Samson, Francis – Client/Server Side Programmer

Dolipas, Derrick – Server Side Programmer

Cobangbang, Rouneil – Content/Database Administrator

**Team Bravo (2nd component – Giver module)**

Bucaoto, Aivan – Client Side Programmer

Quinto, Clyde – Server Side Programmer

Fajardo, Eric – Content/Database Administrator

**Team Charlie (3rd component – Receiver module)**Bernardo, Landley – Client Side Programmer

Macam, Jerson – Client Side Programmer

Mamenta, Cristopher – Server Side Programmer

Bartolome, Joseph – Content/Database Administrator

# Project Plan

|  |  |  |
| --- | --- | --- |
| **Date** | **Person Assigned** | **Task** |
| April 20, 2016  Wed | All members | Brainstorm about the application.  Assign specific roles for every member. |
| April 23, 2016  Sat | Bartolome, Joseph  Cobangbang, Rouneil  Fajardo, Eric | Create initial design for the database. |
|  | Daoayen, Dave  Malapit, Vladimir | Create of the layout for the application. |
|  | Bernardo, Landley  Bucaoto, Aivan  Macam, Jerson | Research and familiarize to JavaScript. |
|  | Dolipas, Derrick  Mamenta, Cristopher  Quinto, Clyde  Samson, Francis | Research for the different Server Side Programming Languages for the third module. |
| April 24, 2016  Sun | Bernardo, Landley  Bucaoto, Aivan  Macam, Jerson | Continue studying Javascript. |
|  | Dolipas, Derrick  Samson, Francis | Start learning the Java Servlet and JSP. |
|  | Mamenta, Cristopher | Start learning the PHP. |
|  | Quinto, Clyde | Start learning the Node.js. |
| April 26, 2016  Tue | Bartolome, Joseph  Cobangbang, Rouneil  Fajardo, Eric | Research for all resources/content that are needed (images, text, etc.) for the application. |
|  | Daoayen, Dave | Create the mockups for the application. |

|  |  |  |
| --- | --- | --- |
| April 27, 2016  Wed | Bartolome, Joseph  Cobangbang, Rouneil  Fajardo, Eric | Creation of the actual database. |
|  | Daoayen, Dave  Malapit, Vladimir | Creation and finalization of the application UI design. |
|  | **Team Alfa**  Cobangbang, Rouneil  Dolipas, Derrick  Samson, Francis | Discuss the login/validation module. |
|  | **Team Bravo**  Bucaoto, Aivan  Fajardo, Eric  Quinto, Clyde | Discuss the giver/disposer module. |
|  | **Team Charlie**  Bartolome, Joseph  Bernardo, Landley  Macam, Jerson  Mamenta, Cristopher | Discuss the receiver/acquirer module. |
| April 28, 2016  Thu | Bernardo, Landley  Bucaoto, Aivan  Macam, Jerson  Samson, Francis | Discuss the functionalities and other things for client-side programming language. |
|  | Dolipas, Derrick  Mamenta, Cristopher  Quinto, Clyde  Samson, Francis | Discuss the functionalities and other things for server-side programming language. |

|  |  |  |
| --- | --- | --- |
| April 30, 2016  Sat | All members | Critique and finalize the created database design. |
|  | Bartolome, Joseph  Cobangbang, Rouneil  Fajardo, Eric | Compile all the resources/content that are needed (images, text, etc.) for the application. |
|  | Samson, Francis | Continue learning the basic client-side functionalities for the login/validation module using Javascript. |
|  | Bucaoto. Aivan | Continue learning the basic client-side functionalities for the receiver module using Javascript. |
|  | Bernardo, Landley  Macam. Jerson | Continue learning the basic client-side functionalities for the receiver module using Javascript. |
|  | Dolipas, Derrick  Samson, Derrick | Continue learning the basic server-side functionalities for the login/validation module using Java. |
|  | Quinto, Clyde | Continue learning the basic server-side functionalities for the receiver module using PHP. |
|  | Mamenta, Cristopher | Continue learning the basic server-side functionalities for the receiver module using Node.js. |
| May 1, 2016  Sun | Samson, Francis | Start creating basic client-side functionalities for the login/validation module. |
|  | Bucaoto. Aivan | Start creating basic client-side functionalities for the receiver module. |
|  | Bernardo, Landley  Macam. Jerson | Start creating basic client-side functionalities for the receiver module. |
|  | Dolipas, Derrick  Samson, Derrick | Start creating basic server-side functionalities for the login/validation module using Java. |
|  | Quinto, Clyde | Start creating basic server-side functionalities for the receiver module using PHP. |
|  | Mamenta, Cristopher | Continue creating basic server-side functionalities for the receiver module using Node.js. |
| May 3, 2016  Tue | Samson, Francis | Continue creating the client-side functionalities for the login/validation module. |
|  | Bucaoto. Aivan | Continue creating theclient-side functionalities for the receiver module. |
|  | Bernardo, Landley  Macam. Jerson | Continue creating the client-side functionalities for the receiver module. |
|  | Dolipas, Derrick  Samson, Derrick | Continue creating the server-side functionalities for the login/validation module using Java. |
|  | Quinto, Clyde | Continue creating the server-side functionalities for the receiver module using PHP. |
|  | Mamenta, Cristopher | Continue creating the server-side functionalities for the receiver module using Node.js. |
| May 4, 2016  Wed | All members | Open Forum per team  -critique the output. |
| May 5, 2016  Thu | All members | Improve and revise all the things discussed in the open forum. |
| May 7, 2016  Sat | All members | Start compiling the works of all the team and troubleshoot if necessary.  The compiled output will be distributed to each member. |
| May 8, 2016  Sun | All members | Have a self-study and learn the application as a whole. |
| May 11, 2016  Wed | All members | Open forum |
| May 12, 2016  Thu | All members | Continue with the open forum |
| May 14, 2016  Sat | All members | Start finalizing the application. |
| As soon as available | All members | Finalize the application.  Open forum |

# Mockups

## Admin Main Panel

TITLE

Number of Visits

Number of Users

Total Products

Server Status

INBOX

Notifications

Calendar

Navigation Bar

## Admin View Delete and Add Products

TITLE

INBOX

Notifications

Navigation Bar

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Name of Product | Product ID | Date Posted | Image | Delete |

TABLE view Products

ADD product

Add to website

## Admin View Users and Members

TITLE

INBOX

Notifications

Navigation Bar

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Name of Member | Member ID | Date started | Image | Remove |

TABLE view users

Table view members

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Name of admin | Admin ID | Date started | Image | Remove |

## Users Login Page

Footer

Product Image

Product Image

Content

Register

Login

Password

username

Navigation Bar

Title

Images

## Users Main Page

Title

Footer

Product Image

Product Image

Navigation Bar

Images

Customer Name

Search Bar

Logout

Content

Product Image

Product Image

Product Image

Product Image

Users Takers Page

## Users (Receiver Page)

Title

Navigation Bar

Images

Customer Name

Search Bar

Logout

Details of the Product

Image preview

Description of the Product

Image Thumbnail

## Users (Giver Page)

Title

Navigation Bar

Images

Customer Name

Search Bar

Logout

Product Name

Upload Form

Text Box - Description of the Product

Submit

## Users Registration Page

Title

Navigation Bar

User Name

Name

Email

Contact

Password

Submit